**Report of week 2**

Name: Yuyan Xiong

ZID: z5384124

What I did or participate in doing this week

1. We designed the basic version of our novel platform.
2. According to the functions of novel platform, we came up with an original structure of database.
3. I drew all tables in database on the document and the relationship among them as well.
4. We divided the workload of our project into small pieces on jira preliminarily.

What I plan to do or participate in doing in next week

1. Have a basic version of UI/UX design of our platform
2. Finish login function.
3. Finish register function.
4. Finish forget password function.

The issued I encountered this week and how do I figure this out

None.

**Report of week 3**

Name: Yuyan Xiong

ZID: z5384124

What I did or participate in doing this week

1. Have a basic version of UI/UX design of our platform
2. Have a clearer view of the details of functions in our website
3. Prepare the proposal
4. Finish login function basically
5. Finish register function basically

What I plan to do or participate in doing in next week

1. Try to fix all bugs in login function
2. Try to fix all bugs in register function
3. Adjust all disharmonies on UI/UX perspective

The issued I encountered this week and how do I figure this out

None.

**Report of week 4**

Name: Yuyan Xiong

ZID: z5384124

What I did or participate in doing this week

1. Fix all bugs in login function
2. Fix all bugs in register function
3. Adjust most disharmonies on UI/UX perspective

What I plan to do or participate in doing in next week

1. Organized all the tasks and corresponding user stories for Sprint 1
2. Prepared for progressive demonstration report
3. Find out and resolve any bug in new functions of front-end

The issued I encountered this week and how do I figure this out

None.

**Report of week 5**

Name: Yuyan Xiong

ZID: z5384124

What I did or participate in doing this week

1. Organized all the tasks and corresponding user stories for Sprint 1
2. Prepared for progressive demonstration report
3. Find out and resolve some bugs in new functions of front-end
4. Prepared the presentation of progressive demonstration at lab

What I plan to do or participate in doing in next week

1. Organized all the tasks and corresponding user stories for Sprint 1
2. Prepared for progressive demonstration report
3. Find out and resolve any bug in new functions of front-end

The issued I encountered this week and how do I figure this out

None.

**Report of week 6**

Name: Yuyan Xiong

ZID: z5384124

What I did or participate in doing this week

1. Organized all the tasks and corresponding user stories for Sprint 1
2. Prepared for progressive demonstration report
3. Find out and resolve any bug in new functions of front-end

What I plan to do or participate in doing in next week

1. Finish users’ information in user profile page, including the modifying of information
2. Optimize the UI/UX of our platform
3. Prepare the brief presentation for the retrospective B

The issued I encountered this week and how do I figure this out

None.

**Report of week 7**

Name: Yuyan Xiong

ZID: z5384124

What I did or participate in doing this week

1. Finish users’ information in user profile page, including the modifying of information
2. Optimize the UI/UX of our platform
3. Prepare the brief presentation for the retrospective B
4. Find and solve any bugs occurring on our platform

What I plan to do or participate in doing in next week

1. Finish my collection function of the user profile pages
2. Finish the read novels function
3. Rehearse for the retrospective B
4. Find and solve any bugs occurring on our platform

The issued I encountered this week and how do I figure this out

None.

**Report of week 8**

Name: Yuyan Xiong

ZID: z5384124

What I did or participate in doing this week

1. Finish my collection function of the user profile pages
2. Finish the read novels function
3. Rehearse for the retrospective B
4. Find and solve any bugs occurring on our platform

What I plan to do or participate in doing in next week

1. Build the “My creation” page
2. Build the “fan fiction” function
3. Find and solve any bugs occurring on our platform

The issued I encountered this week and how do I figure this out

None.

**Report of week 9**

Name: Yuyan Xiong

ZID: z5384124

What I did or participate in doing this week

1. Build the “My creation” page
2. Build the “fan fiction” function
3. Find and solve any bugs occurring on our platform

What I plan to do or participate in doing in next week

1. Prepare the PowerPoint of final presentation
2. Prepare the speech for final presentation
3. Rehearse final presentation
4. Find and solve any bugs occurring on our platform

The issued I encountered this week and how do I figure this out

None.

**Report of week 10**

Name: Yuyan Xiong

ZID: z5384124

What I did or participate in doing this week

1. Prepare the PowerPoint of final presentation
2. Prepare the speech for final presentation
3. Rehearse final presentation
4. Find and solve any bugs occurring on our platform

The issued I encountered this week and how do I figure this out

None.